## Criterion B: Record of tasks
Task number	Planned action			Planned outcome			Time estimated		Target completion date			Criterion
1	Initial topic discussion with the client			Talked with the client and topic received approval			Half an hour		Dec 8th,2017			A
2	Discussed the basic features of the program			Some list of categories are created			Half an hour		Dec 11th,2017			A
3	Further chat about students’ data			The student’s success criteria is created			Half an hour		Jan 9th,2018			A
4	Learn how to read excel file using Apache POI			Learned some basic commands			1 hour		Jan 13th, 2018			A
5	Code the “read_data” class			Finished some basic GUI to let the user open the data. Also tested out many excel versions that Apache can and cannot read			3 hours		Jan 17th, 2018			C
6	To be able to store each students’ grades			Able to read and store the students’ grades into 2d array			2.5 hours		Jan 20th, 2018			C
7	Created succ_crit(), result(), and directory() methods and some basic GUI						3.5 hours		Jan 28th, 2018			C
8	Played around and learned some more GUI handling						2 hours		Jan 29th, 2018			C
9	Created the logistic regression classes in Octave and downloaded JavaOctave library in order to get the result from Octave						7 hours		Jan 31th, 2018			C
10	Asked the client more questions about how he recommend students						15mins		Feb 2th, 2018			A
11	Made the program to output students’ data so Octave can read it, and fixed Octave scripts so Java can get the probability of a student’s chance of getting into Sc10						3hours		Feb 3rd, 2018			C
12	Made more changes to the layout of the panels						1 hour		Feb 5th, 2018			B
13	Consulted with the client about what math mark will be used, and the accuracy of the predictions						15 minutes		Feb 5th, 2018			B
14	Fixed the octave engine error and made new octave files so Java receive the data more easily						3 hours		Feb 8th, 2018			C
15	Realized the program uses too much ram , so changed the way to store students’ data (so less RAM will be used), more GUI about the output of the data						5 hours		Feb 11th, 2018			B
16	Finished the rest of coding						4 hours		Feb 12th, 2018			C
17	Show the client the rough draft of the program and received some feedback.			The client was satisfied with the program: he wanted to make the program to look better			8 minutes		Feb 13th, 2018			E, D
18	Handed in the rough copy of IA for teacher improvements			Received feedback that the IA is successful			5 minutes		Feb 19th, 2018			E
18	Tried to improve the program			Is not very successful			1.5 hours		Feb 20th, 2018			E, D
19	Asked for further improvements			Received feedback			15 minutes		Feb 21th, 2018			E, D
20	Hand in the final copy								Feb 27th ,2018			E

Marks	Awarded	Description
0		The response does not reach a standard described by the descriptors below.
1–2		The record of tasks and the design overview, including an outline test plan, are limited. From this information it is difficult to see how the product was developed.
3–4		The record of tasks and the design overview, including an outline test plan, are partially complete. They provide a basic understanding of how the product was developed.
5–6		The record of tasks and the design overview, including an outline test plan, are detailed and complete. From this information it is clear how the product was developed.